Team: Scrumptious Date: 03/16/17

Start time: 11:20 End time: 11:50

|  |  |  |  |
| --- | --- | --- | --- |
| **Member Name (indicate)** | **Summary of what was completed since last meeting** | **Summary of what is planned to be completed by next meeting** | **Summary of what is getting in their way?** |
| **Adam**  **Present from start to end of meeting?**  **YES**  **Is Scrum Master?**  **NO** | Changed LoginForm to now include first name and last name when registering | Make the tests for the register and login function (start on it) | Trouble with test code, will have to talk with Noah about tests. |
| **Tyler**  **Present from start to end of meeting?**  **YES**  **Is Scrum Master?**  **YES** | Create Project Form | Complete the error handling and start next form. | Type error this.setState issue in the App.js form not bringing user back to the login page |
| **Noah**  **Present from start to end of meeting?**  **YES**  **Is Scrum Master?**  **NO** | Recovered from broken leg | Front end display for a specific users projects. | N/A |
| **Megan ( at job interview)**  **Present from start to end of meeting?**  **NO**  **Is Scrum Master?**  **NO** | N/A | N/A | N/A |