Team: Scrumptious Date: 03/17/17

Start time: 1:25 End time: 1:27

|  |  |  |  |
| --- | --- | --- | --- |
| **Member Name (indicate)** | **Summary of what was completed since last meeting** | **Summary of what is planned to be completed by next meeting** | **Summary of what is getting in their way?** |
| **Adam**  **Present from start to end of meeting?**  **YES**  **Is Scrum Master?**  **NO** | Researched Jest testing, revised database tests to use proper syntax. Created a LoginForm Test that is however not working yet. | Continue to revise LoginForm test (spike), create front end user story form. | Tests are not working because they rely on the server running. Tests validating internal state of the components. |
| **Tyler**  **Present from start to end of meeting?**  **YES**  **Is Scrum Master?**  **YES** | Finished create project form with partial error handling. | Create the Add user to project form, error handling for the add user form. | I had some set state issues inside the create project form. |
| **Noah**  **Present from start to end of meeting?**  **No**  **Is Scrum Master?**  **NO** | N/A | N/A | N/A |
| **Megan ( at job interview)**  **Present from start to end of meeting?**  **NO**  **Is Scrum Master?**  **NO** | N/A | N/A | N/A |