Team: Scrumptious Date: 03/20/17

Start time: 11:45 End time: 12:15

|  |  |  |  |
| --- | --- | --- | --- |
| **Member Name (indicate)** | **Summary of what was completed since last meeting** | **Summary of what is planned to be completed by next meeting** | **Summary of what is getting in their way?** |
| **Adam**  **Present from start to end of meeting?**  **YES**  **Is Scrum Master?**  **NO** | Made the create PBI form, and created methods to check for proper data entry. | Solve testing problems | Running server and the test server at the same time |
| **Tyler**  **Present from start to end of meeting?**  **YES**  **Is Scrum Master?**  **NO** | Add user to project form with error handling and finished create form error handling. | Add the calls to client to add user to project and create project, create the project form (6) | Nothing as of now |
| **Noah**  **Present from start to end of meeting?**  **YES**  **Is Scrum Master?**  **NO** | Front end for picking project. | Finish the front end for selecting a project. | Binding error |
| **Megan**  **Present from start to end of meeting?**  **YES**  **Is Scrum Master?**  **YES** | Separated database functions from the server functions. Added database test files to test all the functions in the database classes are working. Added project table and user project table added functions for adding projects and viewing projects to the API server. | Adding functions to add user project table so you can add a user to a project. | No backend testing suite |