Team: Scrumptious Date: 03/22/17

Start time: 11:50 End time: 12:04

|  |  |  |  |
| --- | --- | --- | --- |
| **Member Name (indicate)** | **Summary of what was completed since last meeting** | **Summary of what is planned to be completed by next meeting** | **Summary of what is getting in their way?** |
| **Adam**  **Present from start to end of meeting?**  **YES**  **Is Scrum Master?**  **NO** | Figured out how to properly test components using enzyme. Wrote test for login and register form. | Making test for create project form and add user to project form. | nothing |
| **Tyler**  **Present from start to end of meeting?**  **YES**  **Is Scrum Master?**  **NO** | Finished PBI Backlog form and displayed test user stories on the backboard. | Possible drag and drop functionality (moving PBI’s), and error handling for inviting a user to project. | Need call to database |
| **Noah**  **Present from start to end of meeting?**  **YES**  **Is Scrum Master?**  **NO** | Working on clickable table | Have projects displaying on table. | Bugs with clickable table, and having a client function to look up projects |
| **Megan**  **Present from start to end of meeting?**  **YES**  **Is Scrum Master?**  **YES** | Working on running the database server while the tests are running. | Fix the current problem and running the test suite on the back end. | nothing |