Team: Scrumptious Date: 03/29/17

Start time: 1:15 End time: 1:30

|  |  |  |  |
| --- | --- | --- | --- |
| **Member Name (indicate)** | **Summary of what was completed since last meeting** | **Summary of what is planned to be completed by next meeting** | **Summary of what is getting in their way?** |
| **Adam**  **Present from start to end of meeting?**  **YES**  **Is Scrum Master?**  **NO** | Found a better way to mock client functions for testing them. The tests passed! | Assisting Noah with the project table form and tests | nothing |
| **Tyler**  **Present from start to end of meeting?**  **YES**  **Is Scrum Master?**  **NO** | Completed the drop zones coloring and almost completed the inserting methods | Complete and finalize methods to move cards around the board, and then create the view PBI form | Nothing |
| **Noah**  **Present from start to end of meeting?**  **YES**  **Is Scrum Master?**  **YES** | Nothing completed | Meeting with Adam to complete project table | nothing |
| **Megan**  **Present from start to end of meeting?**  **YES**  **Is Scrum Master?**  **NO** | Using mocha to test the back end. | Completing the database tests and pick up miscellaneous tasks. | Asynchronous testing is making it hard to test for items in the database |