Team: Scrumptious Date: 04/19/17

Start time: 1:01 End time: 1:15

|  |  |  |  |
| --- | --- | --- | --- |
| **Member Name (indicate)** | **Summary of what was completed since last meeting** | **Summary of what is planned to be completed by next meeting** | **Summary of what is getting in their way?** |
| **Adam**  **Present from start to end of meeting?**  **YES**  **Is Scrum Master?**  **NO** | Worked on making it possible to accept and reject projects., | Make Project table and Project Invitations component one component. Create Test for the invitations | trouble filling seperate form with the accepted project,. |
| **Tyler**  **Present from start to end of meeting?**  **YES**  **Is Scrum Master?**  **NO** | Fixed the two issues we had with the last sprint, and started refactoring the project view. | add items to the product backlog and create methods for moing items | My oold messy code |
| **Noah**  **Present from start to end of meeting?**  **YES**  **Is Scrum Master?**  **NO** | Looked at testing the project table | Start work on the create task form. | The project table form will be manipulated so we are currently unable to test it. |
| **Megan**  **Present from start to end of meeting?**  **YES**  **Is Scrum Master?**  **YES** | Added tasks to the database, working on tests for the database. | Finish tests before moving on | Running tests with server file instead of database file. Not having the tests makes it hard to continue without knowing if your are breaking stuff. |