Team: Scrumptious Date: 04/28/17

Start time:1:00 End time:

|  |  |  |  |
| --- | --- | --- | --- |
| **Member Name (indicate)** | **Summary of what was completed since last meeting** | **Summary of what is planned to be completed by next meeting** | **Summary of what is getting in their way?** |
| **Adam**  **Present from start to end of meeting?**  **YES**  **Is Scrum Master?**  **NO** |  | replace the hard coded sprint values with a props variable. Display multiple sprints on the project backlog. |  |
| **Tyler**  **Present from start to end of meeting?**  **YES**  **Is Scrum Master?**  **NO** | Added create sprint buton but then ran into wall with the client call. | Displaying percentages on edit task form. Move create sprint back down to project level. | enderstanding client parameters. |
| **Noah**  **Present from start to end of meeting?**  **YES**  **Is Scrum Master?**  **YES** | Error handling for create task and for the edit task form | Create Tests for the forms without tests | nothing |
| **Megan**  **Present from start to end of meeting?**  **YES**  **Is Scrum Master?**  **NO** |  |  |  |